Exhibit A

Business Requirements Specification

Shelby Accounting Modernized Dashboard

Prepared for

TABLE OF

CONTENTS

www.valuelabs.com

Deliver value to our clients by driving innovation and continually improving efficiencies

1	Overview	4

1.1	Introduction	4

1.2	Background	4

1.3	Purpose	4

Modernized Dashboards	4

1.4	Phase 2: Scope of Work	5

New Features in Scope	5

Must-Have Features (Core Delivery)	5

Should-Have Features	5

Out of Scope	6

1.5	Assumptions and Dependencies	6

Assumptions	6

Dependencies	7

1.6	Milestones	8

1.7	Comprehensive Technology Stack & Rationale	8

Recommended Architecture	8

1.8	Phase 2 Technology Additions	10

1.9	Performance Requirements	10

Accessibility	10

1.10	Governance & Collaboration	11

1.11	Integration Benefits	11

1.12	Target Technology Stack	11

1.13	User Types	12

2	Requirements	14

2.1	Functional Requirement	14

New Enhancements	14

2.2	Technical Requirements & Migration Strategy	14

Recommended Technology Stack	14

Architecture Approach	14

2.3	Non- Functional Requirements	15

Performance	15

Scalability	15

Availability	15

Security	15

Maintainability	16

Usability	16

Reliability	16

Interoperability	16

Data Migration	16

2.4	Risk Assesment	17

2.5	Testing Strategy	17

2.6	Phase 2 Dashboard Success Metrics	18

2.7	Achievement Targets	18

2.8	Acceptance Criteria	18

2.9	Related Files	18

01

Overview

## Introduction

Shelby Church Management and Financials are seamlessly integrated to deliver a secure, scalable, and user-friendly solution tailored for churches, non-profits, and denominations of all sizes. With comprehensive features including general ledger, payroll processing, accounts receivable, accounts payable, and robust fund accounting, the platform ensures full financial transparency and control.

## Background

Shelby Financials is a legacy financial management system serving thousands of churches and ministries, built on ASP.NET Web Forms (.NET Framework 4.7.1). To meet growing demands for scalability, cloud deployment, and modern features, the platform is being modernized to a cloud-native architecture using .NET 10 and React 19. This transformation preserves all existing functionality while enabling nine strategic enhancements such as real-time reporting, and AI-driven insights, ensuring the system remains secure, scalable, and future-ready for the faith-based community.

## Purpose

The purpose of this initiative is to build a scalable, maintainable, and cloud-ready platform built on .NET 10 microservices and a React-based Single-Page Application (SPA). This transformation is essential to address long-standing technical debt, improve system reliability, and enable faster delivery of new features in alignment with business growth objectives.

The modernized platform will support business agility by allowing independent development, testing, and deployment of core financial modules (e.g., accounting, reporting, user management, and transaction processing). It will also enhance security, scalability, and observability through standardized APIs, containerization, secure authentication and integration with enterprise-grade monitoring and logging tools.

### Modernized Dashboards

This document provides comprehensive analysis for Phase 2 Shelby Financials modernization initiative.

- Phase 2 delivers interactive, real-time financial dashboards with advanced visualization, building upon the Phase 1 reporting foundation.

- Together these phases transform how churches handle financial data visualization and expense documentation processing.

## Phase 2: Scope of Work

### New Features in Scope

The following new module will be built and integrated

Modernized Dashboards

### Must-Have Features (Core Delivery)

Executive Financial Dashboard: Real-time overview of income, expenses, net income, cash position, and cash runway across all funds the user has access to in Shelby, with prior year variance shown on every figure.

Fund-Aware Dashboards: Dedicated views for fund balances, restricted fund compliance, and campaign and designated giving tracking, grouped by restriction type and scoped to the user's existing Shelby module permissions.

Interactive Charts and Graphs: Dynamic visualisations including KPI cards, bar charts, donut charts, area charts, and aging tables, each following a consistent click-to-drill-down pattern into the relevant existing Shelby module view.

Real-Time Data Updates: Live data refresh using SignalR with less than 1 second update latency. Falls back to 60-second polling with a visible banner if the connection drops.

Export Functionality: Export charts as images (PNG, JPEG) and underlying data as formatted spreadsheets, including active filter state, organisation name, and timestamp on every export.

Advanced Filtering: Persistent filter panel supporting date range, fund, and department selection, scoped to the user's accessible funds and departments in Shelby. Filter state is saved per user across sessions.

Giving, Donors & Gifts Trend with Prior Year Comparison: 12-month giving area chart drawn from Shelby's Donors and Gifts module, with a prior year overlay and automatic flagging of months tracking below the 12-month average. Visible to users with Donors and Gifts module access only.

Actionable Alerts Panel: Configurable alerts for budget overruns, unreconciled bank accounts, overdue payables, restricted fund compliance breaches, and stale approval queue items, each with a direct link to the relevant Shelby module. Scoped to the user's module access with no additional setup required.

AP and AR Aging Summary: Outstanding payables and receivables broken into standard aging buckets, visible to users with AP and AR module access respectively, with direct drill-through to the existing Shelby module views.

Payroll as a Percentage of Budget: A single prominent callout on the expense breakdown showing payroll expenditure as a percentage of total budget, with a configurable threshold alert. Visible to users with both Payroll and General Ledger module access.

## Assumptions and Dependencies

### Assumptions

The project plan and estimates are based on the following functional and non-functional assumptions:

#### Functional Assumptions

Data Availability: The data required for all "Must-Have" reports is available and accessible within the source database read-replica.

Stable Data Model: The underlying schema of the source database is stable. Significant changes to the data model during the project would require a change order.

Defined Business Logic: Business logic and calculations for standard financial reports (e.g., Balance Sheet, P&L) are well-defined and can be accurately replicated.

Permission Model: The existing user roles and data access permissions are clearly defined and can be consumed by the dashboard service.

#### Non-Functional Assumptions

Read-Replica Performance: The database read-replica will have sufficient performance to handle dashboard queries without causing timeouts or significant latency under expected load.

Standard Authentication: The existing authentication system uses standard protocols (OAuth 2.0, OpenID Connect) for straightforward integration with the new .NET 8 service.

Modern Browse Environment: End-users operate on modern web browsers capable of running Chart.js with react-chartjs-2.

### Dependencies

New Identity Service (Authentication/Authorization)

Banking Partner Integrations (Plaid/Yodlee/Custom)

Integration with third-party financial data providers is required to enable secure bank account connections and transaction auto-import.

Data Migration Pipeline (ETL/ELT)

A scalable and testable data migration pipeline must be built to handle cross-module data transfers, including referential integrity checks and conflict resolution.

CI/CD Pipeline for Microservices

A robust CI/CD pipeline is required to support continuous deployment of microservices, including automated testing, staging environments, and rollback capabilities.

Monitoring & Observability Tools

Tools like Application Insights, Prometheus, or Datadog must be in place to monitor performance, errors, and user behaviour post-deployment.

User Role and Permission Mapping Tool

A tool or process is needed to map legacy user roles and permissions to the new RBAC (Role-Based Access Control) model in the target system.

Frontend Framework (React 19 + TypeScript) Environment

A standardized React development environment with component library (Material-UI v5), build tools, and state management must be established.

Testing Environment Mirroring Production

A staging environment that closely replicates production is essential for end-to-end testing, performance benchmarking, and regression validation.

## Milestones

| Milestone |  | Objectives |  | Key Deliverables | Delivery Date |  |
| --- | --- | --- | --- | --- | --- | --- |
| 1. Requirements & Design Foundation |  | - Conduct stakeholder workshops to define KPIs, personas, and success metrics. - Build rapid Figma prototypes and establish dashboard architecture. |  | - Dashboard Requirements Document - Figma Prototypes - Architecture Diagrams - Milestone 1:Product Discovery. Product Discovery Deliverables: 1.a: Data backed Problem Statements per major workflow: Problem statements must explicitly identify and support with evidence who the user is, what are they trying to achieve, what currently blocks or slows them down, and why that friction matters in terms of cost, risk, or outcomes. A valid problem statement describes a real friction or failure. Statements that describe a feature ("integrate with X"), a solution ("add filters"), or a vague aspiration ("modernize", "improve", "wow") will be rejected. Stakeholders that must be involved in problem statement definitions: Product management, design, customer success, sales, finance. 1.b Business Cases per must have and should have features: articulating expected return, value stack, and opportunity cost. Stakeholders: Product leadership, finance, sales, product marketing. 1c. Baseline Metrics: Current-state measurements for every metric the project commits to improving (current adoption, current load - Stakeholders: Analytics or data team, customer success, support, product management. 1e. Validated primary, secondary, and tertiary personas: Persona documents must be grounded in data or user interviews, segmented clearly by primacy of use. Stakeholders: Real users (minimum five to eight per primary persona), customer success, sales, support, internal domain SMEs. 1f. Primary user goals and core flows or tasks: Documented primary goals and core flows per primary persona, including explicit non-goals. Outcome: Scope is defined by the work the user is actually trying to accomplish. Stakeholders: Product management, design, real users, customer success. 1g. Jobs to be done per flow: Articulation of the functional, emotional, and social jobs each user is hiring the dashboard to do. Outcome: Features evaluated by whether they help complete a real job. - Stakeholders: Design, product management, real users. 1h. Context scenarios per flow: Output: Narrative scenarios describing who is using each dashboard flow, when, - Stakeholders: Real users (observed in working context where possible), customer success, support, product management, design, internal domain SMEs. 1j. Agreed end-to-end user flows including happy paths, unhappy paths, and edge cases. Documented end-to-end flows per primary use case covering successful completion, failure modes, recoverable errors, edge cases, empty states, and permission states. Outcome: Build-ready definition of behavior. Removes mid-build redesign and reactive scope expansion. Stakeholders: Design, product management, engineering, customer success. AFTER MILESTONE 1 (DISCOVERY): Re-evaluate the feature list and requirements and adjust based on discovery work outputs, data and evidence. OUTPUT: Replace surface level acceptance criteria with testable ones: acceptance criteria is something MB needs to be able to evaluate without ambiguity, grounded in baseline metrics. "Users can complete X task in under Y seconds with no more than Z errors" is testable. "Dashboards display key financial met |  |  |
| 2. Core Dashboard Engine Development |  | - Develop dashboard API endpoints using existing CQRS pattern. - Implement real-time data using SignalR and Redis caching. - Build mobile-responsive layouts and configuration APIs. |  | - Dashboard API Service - Real‑time Data Pipeline - Core Chart Components - MILESTONE 2: Requirements & Design: - Deliverable 2a. Design Walkthrough Review: - Value Labs designers must present end to end walkthroughs of all flows per use case and persona. Walkthroughs are conducted as Design Readiness Reviews with MB Product Management, Product Design, and Engineering present. If a designer cannot clearly articulate the persona, use context, known constraints, and rationale behind key decisions for a given flow, that flow is not ready for review. - Each flow must be presented on a clickable prototype or working demo first. Figma files must be available to the full team at the same point and must meet the following standard before a walkthrough can be scheduled: - Flows must be clearly labelled by use case and screen state. Directional arrows must show flow direction between screens. Happy and unhappy paths must be clearly distinguished. All modals, drawers, tooltips, and overlays must be included as discrete frames. Desktop and mobile versions must both be present. Annotation markers must call out any behaviour not visually self-evident, including conditional logic, permission-based visibility, system-triggered states, and field validation rules. Where a flow involves complex data such as role permissions, package contents, or configuration rules, a specification table must accompany the relevant screen. Empty states, error states, loading states, success confirmations, and inline validation must all be annotated. Where the product involves communications such as emails, alerts, or toast notifications, the content and trigger conditions must be included alongside the relevant screen. Accessibility: Designs must meet WCAG 2.1 AA before a walkthrough can be scheduled. - Outcome: MB and Value Labs can review and refine designs efficiently. Engineering enters handoff with enough specification to build accessibly without open questions. - Deliverable 2.2: Usability Testing - Main flows must be usability tested with real users before developer handoff. Testing must involve a minimum of five real users. Testing must track time on task per flow, task completion rate, error rate, and drop off points. A System Usability Scale survey must be administered after each testing session, and SUS scores must be included in the findings. Findings in the form of Insights & Recommendations must be presented back to the MB team. Design must be iterated on foot of findings before handoff. Where a second round of testing is conducted, results must be compared against the first round to evidence whether iteration improved performance. Where MB Product Management and Value Labs jointly agree to defer a finding, the deferral must be documented in writing with a reason, risk scoring, and agreed mitigation or resolution point. - Outcome: Designs entering development have been validated with real users. Known issues have been addressed or formally deferred, and testing data provides a clear evidence base for decisions made. - Deliverable 2.3: Developer Handoff Package - Handoff occurs after usability testing is complete and required iteration is done. The package must include a full working clickable prototype (or ideally a html demo) representing the final agreed designs and a complete set of Figma frames meeting the annotation standard in Deliverable 2.1. A completed accessibility checklist must confirm the following across all screens: colour contrast passing in all states, heading hierarchy annotated, focus order specified, focus indicators annotated, ARIA labels specified for all non-text interactive elements, form field labels and messaging specified, landmark regions and semantic roles annotated, and ARIA live region behaviour specified for all dynamic content. Any accessibility items being deferred must be listed with the same written deferral process used for usability findings. - Milestone sign-off: Milestone 2 is complete when MB Product Management has reviewed and approved the developer handoff package in writing, confirmed that all usability testing findings have been addressed or formally deferred, and Engineering has confirmed the handoff package is sufficient to begin build without open design questions. |  |  |
| 3. UI/UX Implementation & Integration |  | - Develop React dashboard components with Material UI. - Implement filtering and responsive design. - Add comparative analytics, alerts, and simple projections. |  | - Frontend Dashboard Application - Standard Analytics Features - Integrated User Experience |  |  |
| 4. Performance Optimization & Testing |  | - Optimize data loading and caching strategies. - Conduct stress tests and device compatibility checks. - Validate end-to-end integration quality. |  | - Performance Test Report - Device Compatibility Report - Deployment Preparation Package |  |  |

## Comprehensive Technology Stack & Rationale

### Architecture

The Modernized Dashboards builds upon the Phase 1 foundation with additional capabilities for real-time processing and advanced data visualization, extending the existing CQRS pattern with dedicated services for analytics and real-time data streaming.

## Phase 2 Technology Additions

| Category |  | Additions |  |
| --- | --- | --- | --- |
| Real-Time Updates |  | SignalR with Azure SignalR Service |  |
| Chart Library |  | Chart.js with React Wrappers |  |
| Advanced Visualizations |  | D3.js for Complex Visualizations |  |

### Governance & Collaboration

Integrated Delivery: Phase 2 coordinated as part of larger program with shared resources

Dashboard User Experience: Iterative design sprints with stakeholder involvement, daily design reviews, and rapid prototyping validation

Integration Coordination: Close collaboration between dashboard and reporting teams for unified user experience

Technology Sharing: Leverages Phase 1 technical infrastructure and established patterns

## Integration Benefits

Unified Authentication: Single sign through existing ASP.NET Core Identity

Shared Data Infrastructure: Common databases, caching strategies, and API patterns

Consistent UI Framework: Material theme and components shared between dashboard and reporting interfaces

Ongoing Excellence: Shared monitoring, logging, and error handling capabilities

## Technology Stack

| Layer | Legacy | Modern | Benefit |
| --- | --- | --- | --- |
| Frontend | jQuery 1.12 + Bootstrap 3 | React 19 + TypeScript + MUI | Component-based, type-safe, modern UX |
| Backend | ASP.NET Web Forms 4.7.1 | .NET 10 + ASP.NET Core | Cross-platform, 40% lower costs |
| ORM | LLBLGen Pro | Entity Framework Core 8 | Modern, open-source, better performance |
| Pattern | Event-driven (Page_Load) | CQRS with MediatR | Clean architecture, testable |
| Authentication | Forms Auth (Session) | JWT Bearer + Azure AD | Stateless, API-friendly, SSO |
| Hosting | IIS 10 (Windows only) | Azure App Service (Linux) | Scalable, 40% cost reduction |

## User Types

| User Type | Role | Actions | Key Need |
| --- | --- | --- | --- |
| Church administrators | Primary End User | - Manage user accounts (members, volunteers, staff). - Configure system settings (giving campaigns, donation types, reporting periods). - Process and reconcile donations (manual or automated). - Generate financial reports (donation summaries, tax forms). - Oversee online giving setup and integrations (e.g., with payment gateways). - Handle member data entry, updates, and privacy compliance. | Efficient, accurate, and secure management of church financial and membership data with minimal manual effort and full audit readiness. |
| Bookkeepers | Primary End User | - Reconcile bank statements with donation records. - Classify donations by fund, campaign, or purpose. - Prepare financial statements (P&L, balance sheets) for church leadership. - Generate 1099s or other tax-related documents. - Audit trail access and version control of financial entries. | Seamless integration with accounting systems (e.g., QuickBooks, Xero) and robust reporting tools to ensure financial accuracy, compliance, and ease of audit preparation. |
| Pastors | Secondary user | - Review donation trends and giving reports to inform ministry planning. - Monitor campaign performance (e.g., building fund, outreach programs). - Access summaries of member engagement and giving patterns (anonymized). - Communicate with congregation via built-in messaging or announcements. | Clear, timely insights into giving and engagement metrics to support pastoral leadership, storytelling, and strategic planning—without needing technical system access. |

02

Requirements

## Requirements

- Description: The current accounting dashboards are dated and unintuitive, creating friction for new users and limiting our competitiveness against modern tools like QuickBooks. All requirements below are Must-Have. Each is tagged with its delivery milestone.

Legacy Dashboard Options — Continuity Requirement

The legacy ShelbyNext Financials dashboard currently offers the following widget options, which users can select from the dashboard configuration panel: Pension Plans, My Status, Deposit Accounts, Budget Compared to Actual, Remittance Pledges, Gift Pledges (referred to in this document as the Giving and Designated Giving tracker), Purchasing Management, Quick Links, Bank Balances, Main Content Tasks, Payroll Scheduled Time Off, Insurance Billing Plans, Accounts Payable by Due Date, Receivable Invoices Outstanding, Fixed Asset Values, Payroll Distributions, and Loans with Balance Due.

All of this functionality must be preserved in the modernised dashboard. No existing widget or data view that is available today should be removed or degraded. The modernisation effort is additive: every widget currently available to users must continue to be available, and new capabilities are built on top of what exists. Where a widget is being redesigned or enhanced, the underlying data and navigation behaviour must remain intact.

The goal is a dashboard experience that is at least as capable as the current system and better than comparable modern tools such as QuickBooks Online, Sage Intacct, and Aplos. Specifically, the fund-aware structure of Shelby Financials is a core competitive differentiator that modern general-purpose tools do not replicate, and this must be prominently surfaced in the modernised dashboard experience.

Dashboard Engine

The legacy dashboard experience is replaced with a modern, real-time dashboard built on SignalR and React, reflecting posted financial data within 1 second of a transaction being recorded in Shelby.

A "Last updated" timestamp is displayed in the dashboard header at all times. If the live connection drops, the system falls back to 60-second polling and displays a clear banner to notify the user.

All dashboards are fund-aware, meaning every figure, chart, and balance reflects Shelby's fund accounting structure natively. This is the primary differentiator from general-purpose tools and must be maintained consistently across every widget.

Every widget on the dashboard follows the same interaction pattern: a summary figure or chart is shown by default, and clicking it navigates to the relevant filtered view in the existing Shelby module. No new transaction views are built within the dashboard itself.

Access and Permissions

Dashboard visibility is governed entirely by the user's existing Shelby module permissions. A user who has access to a module in Shelby can view the corresponding dashboard widgets and drill into the underlying detail for that module. No new permission layer is introduced.

Where a user does not have access to a module, the corresponding widgets are not displayed on their dashboard. No configuration or role assignment is required beyond what is already set in Shelby.

This approach ensures the dashboard remains consistent with the existing Shelby access model and does not create a separate permission structure to maintain.

Financial KPI Cards

The top of every dashboard displays four headline KPI cards: total income for the current period, total expenses for the current period, net income, and current cash position across all bank accounts.

Each card shows the current period figure, the same period last year, and the percentage variance between them, giving users immediate context without navigating to a report.

The cash position card additionally shows a cash runway figure: current cash divided by average monthly operating expenses over the last three months, displayed as a simple number of months. This gives administrators and bookkeepers an immediate read on financial sustainability without running a report.

Where a bank account has not been reconciled recently, a warning indicator is shown on the cash position card to flag that the figure may not reflect the true position.

KPI cards are scoped to the modules the user can access in Shelby. A user without access to the AP module does not see payables-related figures in their cards.

Clarification for ValueLabs: Financial KPI Cards

In the current ShelbyNext legacy dashboard, the equivalent functionality is provided through the “My Status” and “Bank Balances” widgets, which show basic account and status information but without prior year context, variance indicators, or cash runway calculations. The modernised KPI cards must replace and significantly improve on these.

The four headline KPI cards — total income, total expenses, net income, and cash position — correspond directly to the figures that church administrators and bookkeepers currently retrieve by running separate reports. The purpose of the cards is to surface these figures immediately on login, without any report navigation. Each card must show: (1) the figure for the currently selected period, (2) the same figure for the equivalent prior year period, and (3) the percentage change between them with a directional arrow. Green indicates a favourable movement; red indicates an unfavourable movement.

The cash runway figure is new functionality with no legacy equivalent. It is calculated as current total cash across all accessible bank accounts divided by the average monthly operating expense over the trailing three months. It is displayed as a whole number of months. This figure is particularly important for smaller churches managing seasonal giving patterns. If fewer than three months of expense history are available, the calculation should use the available history and display a note indicating the period used.

The unreconciled account warning on the cash position card is critical for data integrity. If any bank account included in the cash position total has not been reconciled within the last 30 days, a warning icon must be shown on the card with a tooltip stating which accounts are unreconciled and when they were last reconciled. This prevents users from making decisions based on a stale cash figure.

Fund Balance Overview

A sortable table lists every fund the user has access to in Shelby, showing current balance, YTD income, YTD expenses, and a simple progress bar showing budget utilisation for the period.

Funds are grouped by restriction type: unrestricted, temporarily restricted, and permanently restricted, consistent with nonprofit fund accounting standards and directly reflecting the fund structure in Shelby.

Clicking any fund row navigates the user to a filtered view showing only the activity and balances for that fund, using data already available within Shelby's general ledger.

Clarification for ValueLabs: Fund Balance Overview

Fund accounting is the core reason churches use Shelby Financials rather than a general-purpose accounting tool. Unlike QuickBooks, which treats funds as cost centres or classes, Shelby treats each fund as a self-balancing accounting entity. The Fund Balance Overview widget must reflect this distinction natively.

In the current legacy dashboard, the “Deposit Accounts” and “Budget Compared to Actual” widgets provide partial equivalents. The modernised Fund Balance Overview replaces and substantially extends both. All data currently accessible through those legacy widgets must be available in the new widget, and the new widget must additionally show restriction type grouping, YTD income, YTD expenses, and budget utilisation progress bars.

Funds are grouped into three categories consistent with nonprofit accounting standards: Unrestricted (general operating funds that can be spent at the organisation’s discretion), Temporarily Restricted (funds designated for a specific purpose or time period, such as a building fund or a grant), and Permanently Restricted (funds where only the investment income can be spent, such as an endowment). These groupings must match the fund restriction classifications already configured in Shelby and must not require re-classification.

The budget utilisation progress bar on each row shows YTD actual expenses as a percentage of the annual budget entered in Shelby. The bar turns amber when utilisation exceeds 80% and red when it exceeds 100%. This gives administrators an at-a-glance view of budget health without running a report. Funds with no budget entered display a dash in the progress bar column rather than an empty or broken bar.

Restricted Fund Compliance Widget

A dedicated widget lists every restricted fund the user has access to in Shelby, showing: the fund name, its designated purpose as recorded in Shelby, the opening balance, total received, total spent, and remaining balance for the current period.

Where the amount spent against a restricted fund exceeds the amount received, the row is highlighted in red and surfaced at the top of the list. This is the single most important compliance signal for nonprofit finance teams and must be immediately visible without any interaction required.

Clicking any fund row navigates to the transaction list for that fund in the existing Shelby general ledger view, filtered to the current period.

This widget is visible to any user with access to the General Ledger module in Shelby and requires no additional setup beyond the fund structure already configured in Shelby.

Clarification for ValueLabs: Restricted Fund Compliance Widget

There is no direct equivalent of this widget in the current legacy dashboard. Today, a bookkeeper must run a dedicated restricted fund report to identify compliance issues. The purpose of this widget is to eliminate that manual process by surfacing compliance status automatically on the dashboard.

A restricted fund is in breach when total expenditure charged to that fund exceeds the total income or grant received into it. This is a serious compliance issue for nonprofits, as it may indicate that restricted funds are being used for purposes not permitted under the terms of the donation or grant. The widget must detect this condition automatically from the fund balances already present in Shelby’s general ledger, without any additional data entry or configuration.

The widget displays every restricted fund (both temporarily and permanently restricted) that the user has access to in Shelby. For each fund the following columns are shown: Fund Name, Designated Purpose (as recorded in Shelby), Opening Balance, Total Received (YTD income), Total Spent (YTD expenses), Remaining Balance, and a Status indicator. The Status indicator shows Green (compliant), Amber (spend has exceeded 90% of income received), or Red (spend has exceeded income received). Red rows are automatically sorted to the top of the list regardless of fund name.

Permanently restricted funds require special handling: only the investment income generated by the fund may be spent, not the principal. For permanently restricted funds, the “Total Received” column should show investment income credited to the fund rather than donations received, and the compliance check should compare expenditure against income only, not against the full fund balance. If the system does not currently track this distinction in a way that can be consumed by the dashboard API, this should be flagged as a dependency during the design phase.

Campaign and Designated Giving Tracker

A widget lists all active campaigns and designated funds drawn from Shelby's Donors and Gifts module, showing for each: the campaign name, the giving target where one has been set, the total amount raised to date, the total amount spent against the campaign, and the remaining balance.

A simple progress bar on each row shows funds raised as a percentage of the target, turning amber at 75% of target spent and red when the campaign balance reaches zero, giving users an at-a-glance view of campaign health.

Campaigns with no target set are listed with raised and spent figures only, with no progress bar shown.

Clicking any campaign row navigates to that campaign's detail in the Donors and Gifts module.

This widget is visible only to users with access to the Donors and Gifts module in Shelby and requires no setup beyond the campaign and fund data already entered in Shelby.

Clarification for ValueLabs: Campaign and Designated Giving Tracker

In the current legacy dashboard, this functionality is partially represented by the “Gift Pledges” widget (referred to as “Giving Trends” in earlier versions of this document). The legacy Gift Pledges widget shows pledge totals against campaigns but does not show expenditure against campaigns, does not provide progress bar visualisation, and does not distinguish between campaigns with and without targets. All functionality currently available in the legacy Gift Pledges widget must be preserved and extended.

A campaign in Shelby is a time-bounded fundraising initiative (for example, a building fund appeal, an annual stewardship campaign, or a disaster relief collection). A designated fund is a fund where donors have specified a purpose for their gift, which may or may not have a formal campaign associated with it. Both are tracked within Shelby’s Donors and Gifts module and both must appear in this widget.

For each active campaign or designated fund, the widget shows: Campaign or Fund Name, Campaign End Date (if set), Giving Target (if set), Total Raised to Date (sum of all gifts received against this campaign or fund from its start date), Total Spent (sum of all expenditure coded against this campaign or fund), Remaining Balance (Total Raised minus Total Spent), and a Progress Bar showing Raised as a percentage of Target. Where no target is set, the progress bar is omitted and a dash is shown in the Target column.

The progress bar colour logic is: Blue (0–74% of target raised), Amber (75–99% of target raised and balance above zero), Red (balance at or below zero, meaning the campaign has spent all funds raised). This gives pastors and administrators an immediate visual read on campaign health without running a report. Campaigns that have passed their end date but still have an open balance are flagged with a “Closed — Balance Remaining” indicator to prompt follow-up.

Budget vs Actual

A grouped bar chart displays budgeted versus actual amounts side by side for each fund or department the user has access to in Shelby, using the budget data entered in Shelby.

Items where actual spending has exceeded budget are highlighted and sorted to the top of the view automatically so users see the most pressing variances first.

Each bar is labelled with the dollar variance and percentage, removing the need to run a separate report to understand the gap.

Clicking any bar navigates to the underlying transaction list for that fund or department in the existing Shelby module view.

Payroll as a Percentage of Budget

The expense breakdown widget includes a dedicated callout showing payroll expenditure as a percentage of total budgeted expenditure for the current period, drawn from the Payroll module for users with access to it.

This figure is displayed as a single prominent number alongside the expense breakdown chart. No additional chart or visualisation is required. The intent is to give administrators an immediate read on their largest cost line without running a payroll report.

Where payroll exceeds a configurable percentage threshold of total budget, the figure is highlighted to draw attention. The default threshold is 60% but can be adjusted by an administrator.

This callout is visible only to users with access to both the Payroll module and the General Ledger module in Shelby.

Giving Trend

A 12-month area chart displays total giving per month, drawn from Shelby's Donors and Gifts module, with YTD total giving, the percentage change versus the prior year, and the 12-month average shown alongside.

A dashed line overlays the same 12-month period from the prior year, giving users an immediate visual comparison of whether current giving is tracking ahead or behind. The variance between the two lines is shown as a single figure beneath the chart.

This widget is visible only to users who have access to the Donors and Gifts module in Shelby. All giving data is presented in aggregate at dashboard level. Users who can access the Donors and Gifts module can drill through to the underlying detail within that module.

The chart highlights any month where giving fell significantly below the 12-month average, flagging it automatically so the user does not need to identify it manually.

Actionable Alerts Panel

A persistent alerts panel surfaces items that require attention, drawn from existing Shelby data: unreconciled bank accounts, invoices overdue for payment, funds that have exceeded their budget, restricted funds where spend has exceeded income, and receipts or invoices sitting in the approval queue beyond a configurable number of days.

Alerts are scoped to the modules the user can access in Shelby. A user without access to AP does not see AP-related alerts. A user without access to Bank Account Management does not see reconciliation alerts.

Each alert is colour-coded by severity: red for items requiring immediate action, amber for items requiring attention soon. Each alert includes a direct link to the relevant area of Shelby so the user can act immediately without navigating manually.

The alerts panel requires no setup. All alert conditions are derived from data and thresholds already present in Shelby, with the exception of the approval queue age threshold which is configurable by an administrator.

Clarification for ValueLabs: Actionable Alerts Panel

There is no direct equivalent of a consolidated alerts panel in the current legacy dashboard. Today, users must navigate individually into AP, Bank Account Management, the General Ledger, and the approval queue to identify items needing attention. This widget eliminates that navigation overhead by surfacing all actionable items in one place.

The following alert types must be supported at launch. Each alert type is listed with the Shelby module that provides the source data and the user permission required to see it.

Unreconciled Bank Account (Bank Account Management module permission required): triggers when a bank account has not been reconciled within a configurable number of days, defaulting to 30. The alert shows the account name and the date of the last reconciliation.

Overdue Payable (AP module permission required): triggers when an AP invoice is past its due date and has not been paid. The alert shows the vendor name, invoice number, amount, and number of days overdue. Multiple overdue invoices are grouped into a single alert showing the count and total value.

Budget Exceeded (General Ledger module permission required): triggers when YTD actual expenditure for a fund or department exceeds 100% of the annual budget set in Shelby. The alert shows the fund or department name and the overspend amount.

Restricted Fund Compliance Breach (General Ledger module permission required): triggers when expenditure against a restricted fund exceeds income received into that fund. This is the most critical alert type and must always be displayed at the top of the panel, regardless of when it was first detected.

Stale Approval Queue Item (AP or Purchasing Management module permission required): triggers when an invoice or purchase order has been sitting in the approval queue for longer than a configurable number of days, defaulting to 5 business days. The alert shows the document type, reference, amount, and number of days waiting.

Each alert must include a single clearly labelled action link that navigates directly to the relevant area of Shelby with any relevant filters pre-applied. For example, an overdue payable alert navigates directly to the AP module filtered to overdue invoices. The user should be able to act on the alert in a single click from the dashboard. Alerts that have been resolved in Shelby must disappear from the panel automatically on the next data refresh without any manual dismissal required.

AP and AR Aging Summary

A simple aging summary table shows outstanding payables and receivables broken down into standard aging buckets: current, 30 days, 60 days, 90 days, and over 90 days, drawn directly from Shelby's AP and AR modules.

The AP aging widget is visible only to users with access to the AP module in Shelby. The AR aging widget is visible only to users with access to the AR module in Shelby.

Totals for each aging bucket are shown at the foot of the table. Buckets with balances over 60 days are highlighted to draw attention to overdue items.

Clicking any aging bucket navigates to the filtered transaction list in the relevant Shelby module using the existing AP and AR views rather than duplicating them.

Expense Breakdown by Category

A donut chart shows YTD expenses split by top-level GL category, scoped to the funds and departments the user has access to in Shelby, giving an at-a-glance view of where money is being spent without running a report.

Categories representing less than 2% of total expenditure are grouped into an "Other" segment which expands on click to show the individual categories within it.

Clicking any segment navigates to the transaction list for that category and period in the existing Shelby general ledger view, filtered to the user's accessible funds and departments.

Global Filter and Navigation Behaviour

A persistent filter panel applies across all dashboard widgets, supporting selection of date range (current month, quarter, year to date, last 12 months, and custom), fund, and department. Filter options are scoped to the funds and departments the user can access in Shelby. Active filters are displayed as dismissible chips and saved per user across sessions.

All drill-downs from dashboard widgets navigate to existing Shelby module views with the relevant filters pre-applied, rather than creating parallel transaction views within the dashboard itself. This keeps the dashboard focused on visibility and insight rather than duplicating core Shelby functionality.

The dashboard is fully accessible and compliant with WCAG 2.1 AA standards, consistent with the platform-wide accessibility requirement.

Available to Church Administrators. And users with dashboard builder user role

I should be able to build a personalised dashboard from a widget library

A slide-out panel lists all available widgets by category, each with a thumbnail preview. Widgets are dragged onto a 12-column grid canvas and snapped into position. Widgets can be resized using corner handles, subject to each widget's minimum size.

I should be able to configure each widget individually

Each placed widget has a settings icon opening a configuration panel: set default filters, choose a colour scheme, toggle visible columns for tables, and override the refresh cadence. Configuration is saved per widget per dashboard.

I should be able to save, name, and access my dashboards across devices

Layouts are saved to the user profile in the database — available from any device. Users can name their dashboards and reorder them in the navigation menu. System default dashboards remain available alongside custom ones.

I should be able to share a custom dashboard with a specific role

An administrator can publish a custom dashboard to a role (e.g. all Bookkeepers). Recipients see it in their navigation in read-only mode and can apply filters but cannot modify the layout.

## Technical Requirements & Migration Strategy

### Technology Stack

Core Framework: React Native 0.73+ with TypeScript.

Navigation: React Navigation v6.

State Management: React Context + Custom Hooks (with the option to migrate to Redux Toolkit if needed).

API Client: Axios.

Hardware: Worldpay triPOS.

### Architecture Approach

Architecture: Feature-Sliced Design + React Hooks to replace the complexity of VIPER.

State Management: Start with React Context and custom hooks, with the option to move to Redux Toolkit if the application's complexity grows.

## Non- Functional Requirements

### Performance

Response Time: The application shall have a median response time of less than 2 seconds for all interactive user operations under a load of 500 concurrent users.

Report Generation: Reports with up to 50,000 records shall be generated within 60 seconds.

Dashboard Loading: The modernized dashboards shall load within 3 seconds, even when aggregating data from multiple services.

Export Functionality: Chat data to export within 5 seconds even with high volume

Real Time Updates: ≤1 second latency for data changes to reflect in UI

### Scalability

User Growth: The system shall be able to support a 50% increase (from a baseline of 500) in the number of concurrent users every year for the next three years without performance degradation.

Horizontal Scaling: The microservices shall be designed to scale horizontally and automatically in the cloud environment to handle peak loads.

Data Growth: The system shall be able to handle a 30% growth in customer volume per year without impacting performance based on baseline provided by Ministry Brands.

### Availability

Uptime: The application shall have an uptime of 99.9%, excluding planned maintenance windows.

Disaster Recovery: The system shall have a disaster recovery plan in place to ensure a recovery time objective (RTO) of 4 hours and a recovery point objective (RPO) of 1 hour.

### Security

Authentication: All user access shall be authenticated through the centralized Identity Service.

Authorization: The system shall enforce role-based access control (RBAC) to restrict user access to authorized data and functionality.

Data Encryption: All data shall be encrypted in transit using TLS 1.2 or higher and at rest using AES-256 encryption.

Audit Trails: The system shall maintain a detailed audit trail of all financial transactions and data access.

### Maintainability

Modularity: The microservices shall be independently deployable and maintainable.

Code Quality: All code shall adhere to a defined set of coding standards and be reviewed through a formal code review process.

CI/CD: The CI/CD pipeline shall automate the build, testing, and deployment of all microservices and the React SPA.

### Usability

Intuitive Design: The user interface shall be intuitive and require minimal training for new users

Accessibility: The application shall be compliant with WCAG 2.1 AA accessibility standards.

### Reliability

Error Rate: The application shall have a production error rate of less than 0.1% for all transactions.

Data Integrity: The system shall ensure data integrity across all microservices and databases through the use of transactions and data validation.

### Interoperability

API-First: All microservices shall expose their functionality through well-documented RESTful APIs.

Third-Party Integrations: The system shall support integration with third-party services including but not limited to AvidXchange and Nelco Services:

,

### Data Migration

Data Accuracy: The data migration process shall ensure 100% data accuracy between the legacy system and the new application.

Minimal Downtime: The data migration shall be performed with minimal downtime, not exceeding a 4-hour window (which will be determined by Company).

Validation: A comprehensive data validation process shall be in place to verify the accuracy and completeness of the migrated data.

## Intentionally Omitted

## Testing Strategy

## Phase 2 Dashboard Success Metrics

User Adoption: ≥80% of target users actively using dashboards within 60 days

Performance: Dashboard load time ≤2 seconds, real-time updates ≤1 second

System Stability: 5% uptime with no performance degradation during usage spikes

## Achievement Targets

Overall System Reliability: 99.5% uptime with <5% failure rates

Integration Maturity: Seamless data flow and unified user experience.

## Related Files